WORK REQUEST

WR Title: Mortgage Insurance Rate Quote API POC

When completed, please submit to: workrequests@mismo.org

Fields in gray MUST be answered in full for the work request to be considered.

| Work Request Number: |  | Office Use Only |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Submission Date: |  | December 24, 2019 |  |  |  |  |
| Requester: |  | Mortgage Insurance CoP |  |  |  |  |
| Requesting Entity or Individual: |  | Kim Lafferty Mike Mueller Amy Ketterling |  |  |  |  |
| MISMO Member: |  | YES |  | NO |  |  |
| MISMO Industry Segment: |  | RESIDENTIAL | COMMERCIAL |  | BOTH |  |
| Work Related to Regulatory or Agency Reporting? : |  | YES |  | NO |  |  |
| Work Type: |  | WORK PRODUCT |  | ADMINISTRATIVE |  |  |
| Brief Description of Work Request: |  | Create an API for a Quote for Mortgage Insurance |  |  |  |  |
| Purpose of Work Request: |  | Create an API based on the minimal data that the Mortgage Insurers have one their websites and/or mobile apps. |  |  |  |  |
| Business Problem Being Solved (If Any): |  | Trading Partners are requesting a high-level Minimal data rate quote capability from the Mortgage Insurers via API for the loan estimate for disclosures. |  |  |  |  |
| Estimated LOE To Complete the Work (to Comment Period): Small = 12 weeks Medium = 24 weeks Large = 36 weeks X-Large = 64 weeks |  | M |  |  |  |  |
| Scope of Work: |  | - Create a JSON API specification for a Rate Quote for Mortgage Insurance - Create customer guide/artifacts for the API specification, as the current I-Guide with Excel format does not lend itself to an API. |  |  |  |  |
| Deliverables: |  | - API specification - Supporting documentation and resources to support adoption |  |  |  |  |
| Assumptions, Dependencies and Constraints: |  | ## The assumption is that this Rate Quote API would generally be used early in the Loan origination process when minimal borrower and loan data is available. |  |  |  |
| Considerations/Risks: |  | There will always be an inherent risk that lenders will not adopt the API. |  |  |  |
| What will happen if MISMO does not approve work for this work request? |  | Trading Partners that do not want to create a full integration with each MI company for rate quote will be forced to use each MI companies’ websites and/or mobile apps to get a quote or will load each MI companies standard card rates into their applications, which is inefficient. |  |  |  |
| Work Request Checklist of Potential Areas of Impact* Check all that apply |  |  |  |  |  |
| Potential Area(s) of Impact |  |  |  |  |  |
|  | Business Glossary (By checking this box, the COP/DWG acknowledges that it will be responsible for the submission of any terms that will be included in the Business Glossary). |  |  |  |  |
| x | Business Process Model (By checking this box, the COP/DWG acknowledges that it will designate a Subject Matter Expert to collaborate with the Business Process Model Community of Practice to determine changes to MISMO Life of Loan, including updates to process, Narratives and/or definitions) |  |  |  |  |
|  | Logical Data Model (LDM): - LDM Domain View(s) - LDM Platform Independent View - LDM Platform Specific View(s) |  |  |  |  |
|  | XML Reference Model (Schema or LDD) |  |  |  |  |
| x | Implementation Guide(s) |  |  |  |  |
| x | Tools / Toolkit(s) |  |  |  |  |
| x | Educational Content |  |  |  |  |

BET CONSIDERATIONS

(You may complete prior, any questions left unanswered will be address by the BET):

| Will this work request be eligible for simultaneous submission to the Architecture and Information Management Workgroups? (See Development Process Document Section 5.2.8 diagram 6.1 Standard Approval – Candidate Recommendation) | YES | NO |
| --- | --- | --- |
| Can this product be eligible for an abbreviated comment period? Minimum review period for patent and trademark is 30 days per the IPR. (See Development Process Document Section 5.2.7 diagram 6.1 Standard Approvals – Public Comment) | YES | NO |
| Is a new DWG required (Project) or is work request scope small enough / capacity exists for work to occur within an existing CoP (Fast Track)? | DWG | COP |
| Review the work product list and consider which deliverables are likely to be “standards” versus “collateral”. | STANDARD | COLLATERAL |
| Will this item require IM approval? | Yes | No |
| Will this item require AWG approval? | Yes | No |